## Slide 1
EDP Director Summary
September 17-26, 2025 | PI 3.2 Planning & Infrastructure Migration

## Slide 2
Executive Summary
✓ Successfully completed PI 3.2 planning with full team alignment
✓ Initiated critical infrastructure consolidation to NorthStar Snowflake account
✓ Established business alignment strategy with Data Domain Councils
✓ Secured Abacus partnership for CMS interoperability requirements
⚠ Navigated repository security incident with minimal disruption
Key Focus: Single Snowflake account, real-time data capability, business-driven roadmap

## Slide 3
Critical Decisions: Infrastructure Consolidation
Environment Migration Strategy
• Migrate dev from Rising Sun to NorthStar immediately
• Rename 'Franken' environment to 'Dev' (fast approach)
• Rising Sun repurposed for POC/training with synthetic data
Database Architecture
• Separate raw databases: dev_raw_DB (ingestion) + dev_eng_raw_DB (engineering)
• Zero-copy clone approach for fresh production-like data
• Enables independent team workflows
Timeline: End of Sprint 1 (mid-October)

## Slide 4
Critical Decisions: Real-Time Data Architecture
Deferred Merge View Pattern (Selected)
• Batch loading remains at 4-6 hour cycle
• Real-time views provide seconds-level latency for critical tables
• Existing working pattern repurposed from Kafka development
• Target: <5 minute latency for customer service use cases
Ingestion Simplification
• Move from Kafka/MSK to S3 CSV file ingestion
• Significant cost reduction with adequate performance
• MSK retained only for true real-time requirements
OneView app pipelines refactored for CSV-based streaming

## Slide 5
Critical Decisions: Code Repository Split
Current State: Monolithic Repository
• Single repository causes release schedule conflicts
• Cross-team dependencies slow delivery
Target State: Three Independent Projects
• EDP_Streaming: Real-time OneView pipelines
• EDP_Data_Integrations: Extract projects
• EDP_Data_Domains: Analytical platform transformations
Benefits
• Autonomous team delivery with independent release schedules
• Reduced cross-team dependencies
• OneView can iterate rapidly without impacting analytics

## Slide 6
Key Accomplishments
✓ PI 3.2 Planning Execution
All teams aligned on features, stories, dependencies for 10-week roadmap
✓ Infrastructure Migration Progress
EDP_source_data migrated; EDP_Data_Domains 90% complete
Single Snowflake account reduces complexity and cost
✓ Abacus Partnership Launch
CMS compliance (9115, 0057) - SOW signed, work begins October
Snowflake share for raw + silver foundational data marts
✓ C4-DDD Architecture Framework
Executive diagrams (ECC), technical diagrams (ARB), detailed specs (Engineering)
Enables multi-level stakeholder communication

## Slide 7
Escalation Items & Resolution
⚠ Repository Security Incident - RESOLVED
• Repository flagged for PHI (PHI-like test data) and deleted without notice
• Impact: Lost all branches except develop, all merge history
• Resolution: Restored from backup within 24 hours, all environments operational
• Note: Would have been production-down event if prod were live
Recommendations
→ Implement notification process before repository deletion
→ Improve test data generation standards to avoid PHI-like patterns
→ Establish clearer backup/restore procedures
⚠ Snowflake AI Cortex Cost Spike
• Unexpected budget consumption detected
• Action: Engage Snowflake AI expert for cost-effective POC guidance

## Slide 8
Action Items: High Priority
Dan Brickey
• Complete dbt testing in NorthStar Dev
• Finalize Rising Sun decommissioning plan
Due: End of Sprint 1 (mid-October)
Dan / Lindsay / Data Governance
• Launch Membership and Product Data Domain Councils
Due: Early Q4 2025
Data Engineering Teams
• Split repositories: Streaming, Integrations, Domains
• Enable independent release schedules
Due: Mid-PI 3.2

## Slide 9
Action Items: Medium Priority
Provider 360 Modeling
Owner: Dan / Nicole Bowen / Tina Day
• Complete business modeling and metric naming alignment
Due: October 2025
OneView AI Proof of Concept
Owner: Dan Brickey
• Contract document harvesting design meetings
• Target Q1 2026 POC, design complete by end Q4 2025
Dev Environment Database Structure
Owner: Engineering Admins
• Create dual raw DB (ingestion + engineering with zero-copy clone)
Due: Sprint 1

## Slide 10
Strategic Progress: Environment Consolidation
Current State
• Development split across Rising Sun and NorthStar accounts
• Franken environment in NorthStar used for testing
In Progress
• Migration to NorthStar (Franken→Dev) in final testing
• Rising Sun decommissioning plan in development
Target State (End of PI)
• All dev, test, and production in single NorthStar account
• Rising Sun repurposed for POC with synthetic data
• Clean slate architecture without legacy technical debt

## Slide 11
Strategic Progress: Real-Time Data Capability
Current State
• Batch loading twice daily (4-6 hour cycles)
• MSK streaming partially implemented but expensive
In Progress
• Deferred merge view pattern implementation
• CSV-based ingestion architecture development
Target State
• <5 minute latency for customer service critical tables
• Cost-effective S3 CSV ingestion
• MSK retired except for true real-time needs
• Dynamic table layers for business rule application

## Slide 12
Strategic Progress: Business Alignment
Current State
• Provider Data Council established and active
• Ad-hoc business engagement for other domains
In Progress
• Membership and Product Council formation
• Provider 360 modeling alignment
• C4-DDD framework development for stakeholder communication
Target State
• All major domains have active Data Councils
• Business-driven roadmap prioritization
• MDM solution proposal from Hakoda partner
• Shared vocabulary through domain-driven design

## Slide 13
Team Structure & Responsibilities
New Team Assignment: Business Alignment
• Moved from individual contributor to solution architecture team
• Focus on business domain alignment and data council leadership
Key Responsibilities
• Solution architecture oversight for environment and repository changes
• Business domain modeling: Member, Product, Provider
• Hakoda offshore team coordination and work assignment
• Data Domain Council facilitation with business stakeholders
Delegation Strategy
• Distribute tangible technical work to team members
• Spread guidance across multiple teams
• Reserve capacity for business alignment activities

## Slide 14
Risk & Dependency Management
Resource Allocation Risks
• Architecture team capacity stretched across multiple initiatives
• Balance needed between delegation and hands-on technical leadership
Cross-Team Dependencies
• OneView real-time depends on CSV ingestion architecture completion
• Repository splitting depends on successful NorthStar migration
• Data Council success requires C4-DDD framework adoption
Vendor & Partner Coordination
• Abacus timeline extends to summer 2026 (must align data model maturity)
• Hakoda MDM proposal Q1 must align with Data Council outputs
• Snowflake consultant availability critical for architecture validation

## Slide 15
Next Steps & Key Milestones
Sprint 1 Focus (Next 2 Weeks)
✓ Complete NorthStar Dev environment testing
✓ Finalize Test and Prod configuration migration
✓ Begin repository split planning for OneView/Streaming
✓ Schedule Membership/Product Data Council kickoffs
Mid-PI Milestones
✓ Rising Sun fully decommissioned
✓ Repository split completed with independent release schedules
✓ Real-time deferred merge view pattern implemented and tested
✓ First Membership/Product Council meetings held
Next Director Summary: October 7, 2025